PROJECT PROPOSAL

SmartBalance

An AI-Driven Intelligent Load Balancer

with Real-Time Dashboard and Predictive Traffic Routing

| Course | Software Engineering |
| --- | --- |
| Teacher | Ms. Sobia Iftikhar |
| Technical Focus | Load Balancer Design (Topic 1 from provided topics) |
| Team Members | Ibad Ur Rehman (23K-0517) ¦ Muhammad Mustafa (23K-0772) ¦ Sahil Latif (23I-0763) |
| Submission | Week 7 --- Proposal Approval |
| Final Deadline | Week 15 --- Report + Demo + Code |

# 1.  Introduction

Modern distributed systems serve millions of concurrent users and must remain responsive, reliable, and efficient regardless of traffic volume. Load balancers are the critical infrastructure component that distributes incoming network requests across a pool of backend servers, preventing any single server from becoming a bottleneck and ensuring high availability.

This project, SmartBalance, proposes the design, implementation, and comparative analysis of a web-based Intelligent Load Balancer System that combines classical scheduling algorithms with a machine-learning layer for predictive traffic routing. The system will be fully functional as a web application, supported by a real-time monitoring dashboard and an IEEE-format Software Requirements Specification (SRS).

The work directly addresses all three sub-objectives of as specified in the project brief:

- Implementation and head-to-head comparison of Round Robin and Least Connections algorithms

- Dynamic load balancing simulation across a configurable pool of backend servers

- AI-based traffic prediction using an LSTM neural network for smart, proactive routing

# 2.  Problem Statement

Static load balancing strategies such as Round Robin are simple to implement but treat all servers as identical and ignore real-time server state. When server capabilities differ, or when traffic arrives in unpredictable bursts, Round Robin produces uneven load distribution leading to degraded response times and potential server overload.

The specific engineering problems this project addresses are:

- Lack of adaptivity: Round Robin assigns requests without knowledge of current server load, causing hotspots under heterogeneous workloads.

- Reactive-only systems: Existing open-source simulators react to congestion only after it has occurred; they cannot anticipate and prepare for traffic spikes.

- Observability gap: Developers lack real-time visibility into per-server connection counts, latency distributions, and routing decisions in lightweight systems.

- Measurement gap: There is no standardised, reproducible framework for comparing load-balancing algorithms under controlled, identical traffic conditions.

SmartBalance directly solves each of these problems through algorithm design, simulation engineering, machine learning integration, and a live web dashboard.

# 3.  Project Objectives

The objectives of SmartBalance are:

- Design and implement three load-balancing algorithms — Round Robin (RR), Least Connections (LC), and Weighted Round Robin (WRR) — following object-oriented design principles with a shared abstract base class.

- Build a high-fidelity traffic simulation engine capable of generating configurable traffic profiles (Steady, Burst, Ramp, Wave) and injecting real-time server faults.

- Train an LSTM neural network on synthetic historical traffic data to predict request volume 15 minutes(it’s just an approximate though) ahead and use those predictions to proactively switch routing strategies before a spike occurs.

- Develop a real-time React dashboard connected via WebSocket to display live server health, routing decisions, algorithm comparison charts, and AI forecast overlays.

- Perform statistically rigorous performance comparison (p50/p95/p99 latency, throughput, utilisation variance) between all three algorithms using identical traffic replays and a two-sample t-test.

- Produce a complete IEEE 830-format SRS report including UML diagrams, functional and non-functional requirements, and a Requirements Traceability Matrix (RTM).

- Optionally integrate with AWS EC2 to route real HTTP traffic across live cloud instances and trigger auto-scaling based on ML predictions.

# 4.  Proposed Solution & System Overview

## 4.1  High-Level Architecture

SmartBalance is composed of four loosely coupled layers communicating through well-defined interfaces:

| Layer | Component | Responsibility |
| --- | --- | --- |
| Presentation | React + Recharts Dashboard | Live server health grid, algorithm comparison charts, LSTM prediction overlay, control panel for fault injection and algorithm switching |
| Application | FastAPI Load Balancer Core | Request routing via pluggable algorithm, WebSocket event streaming, REST API for control operations, health check orchestration |
| Simulation | asyncio Traffic & Fault Engine | Configurable traffic generation, fault injection (server kill, slow response, 500 errors), metrics collection to Database |
| Intelligence | PyTorch LSTM Predictor | Time-series traffic forecasting, smart routing decisions, optional AWS auto-scaling trigger via boto3 |

## 4.2  Load Balancing Algorithms

All three algorithms will implement a common LoadBalancer abstract base class, making them hot-swappable at runtime without changing any other system component.

Round Robin (RR): Distributes requests in a circular sequence across all healthy servers. Time complexity O(1). Simple and fair for homogeneous server pools but ignores server state.

Least Connections (LC): Routes each new request to the server currently holding the fewest active connections. Uses a min-heap for O(log n) selection. Adaptive and optimal for long-lived or variable-duration requests.

Weighted Round Robin (WRR): Extends RR with configurable integer weights per server. Servers with higher capacity receive proportionally more traffic. Ideal for heterogeneous environments such as mixed AWS EC2 instance types.

A thread-safe Health Checker module runs as a background thread, pinging each server's /health endpoint every 5 seconds. Three consecutive failures mark a server UNHEALTHY and remove it from the routing pool immediately. Recovery is automatically detected and the server re-added.

## 4.3  AI-Based Smart Routing

The intelligence layer uses a two-layer LSTM neural network trained on 30 days of synthetic hourly traffic data with realistic daily and weekly patterns and random spike events. The model uses a 60-step sliding input window to forecast the next 15 time steps of request volume.

When the predicted load for the next 5 minutes exceeds 150% of the current load, the smart router automatically switches from Round Robin to Least Connections and increases health check frequency. This event is broadcast via WebSocket to the dashboard and logged to the metrics database. The system operator can override the AI decision at any time via the control panel.

Model accuracy will be evaluated using MAE, RMSE, and MAPE on a held-out test set (15% of data). The target is MAPE < 15% and performance that statistically beats a moving-average baseline (verified by paired t-test).

# 5.  Technical Stack

| Layer | Technology | Justification |
| --- | --- | --- |
| Frontend | React 18 + Vite, Recharts, Tailwind CSS, shadcn/ui | Component-based UI; Recharts provides declarative chart primitives; Vite enables fast HMR; native WebSocket API used for live data |
| Backend | Python 3.11, FastAPI, asyncio, aiohttp | FastAPI provides async WebSocket support and auto-generated OpenAPI docs; asyncio enables non-blocking concurrent request forwarding |
| Database | PostgreSQL | Zero-config embedded database sufficient for simulation scale; SQLAlchemy provides schema migration and type-safe queries |
| AI / ML | PyTorch, scikit-learn, pandas, numpy, Jupyter | PyTorch for LSTM model; scikit-learn for normalisation and evaluation metrics; Jupyter for reproducible training notebooks |
| AWS (Optional) | EC2 t2.micro x3, boto3, CloudWatch | Free-tier instances for real HTTP routing; boto3 pulls live CPU metrics; CloudWatch feeds Least Connections decisions |
| DevOps | Docker + Compose, GitHub Actions, Jira (Scrum) | docker-compose up launches full stack; CI runs pytest + ESLint on every PR; Jira manages Epics, Stories, and 4 two-week Sprints |
| Testing | pytest, pytest-cov, Locust | Unit tests with 90%+ coverage on algorithm modules; Locust for 500–1000 concurrent user load testing |
| Documentation | IEEE 830 SRS, PlantUML, LaTeX/Overleaf | Formal requirements document; PlantUML for version-controlled UML diagrams; Overleaf for collaborative LaTeX editing |

# 6.  Software Engineering Practices

## 6.1  Agile / Scrum Process

The project will be managed using Scrum across four two-week sprints, each with a defined sprint goal aligned to a project phase. Ceremonies include weekly Sprint Planning (1 hour), daily async standups via Slack, a Sprint Review demo at the end of each sprint, and a 20-minute Retrospective using the Start / Stop / Continue format.

## 6.2  Jira Project Structure

A Scrum board in Jira will track all work. The hierarchy is: Epic (one per project phase) > Story (one per major deliverable, with Acceptance Criteria and Story Points) > Sub-task (for items under 2 hours). Stories are linked to GitHub PRs via Jira Smart Commits and to SRS requirements via the Requirements Traceability Matrix.

## 6.3  Git Workflow

GitFlow branching: feature/LB-XX-description branches off develop; PRs require one reviewer approval and a green CI build before merge into develop; release/v1.0.0 is cut in Week 8. All commits follow Conventional Commits format (feat, fix, test, docs, chore) with the Jira story ID embedded.

## 6.4  Definition of Done

A story is Done only when: all Acceptance Criteria are verified in Jira, unit tests are written and passing, CI is green, code is reviewed by at least one teammate, and any impacted SRS section is updated. Sprint completion requires a recorded Review demo and a completed Retrospective.

# 7.  Project Timeline & Sprint Plan

The project runs from Week 8 to Week 15, structured as four Scrum sprints of two weeks each, with documentation and integration running in parallel across all sprints.

| Sprint | Weeks | Primary Deliverables | SE Practices Focus | Sprint Goal |
| --- | --- | --- | --- | --- |
| Sprint 1 | 1 – 2 | Architecture diagram, CI/CD pipeline, SRS v0.1, mock server pool (4 servers), RR + LC + WRR algorithms, health checker, unit tests | Sprint Planning, repo setup, GitFlow, Jira board creation, Acceptance Criteria writing | 3 working algorithms + health checker with passing unit tests |
| Sprint 2 | 3 – 4 | Async traffic generator (4 modes), metrics DB, algorithm comparator with t-test, fault injector, LSTM dataset, trained LSTM model, smart router integration | Sprint Review demo, retrospective, RTM rows added per story, model evaluation notebook | Simulation engine running + LSTM integrated with FastAPI |
| Sprint 3 | 5 – 6 | React dashboard (all 5 components), WebSocket live feed, AI prediction chart, control panel, EC2 deployment (optional), CloudWatch feed, auto-scaling hook | PR reviews enforced, DoD checklist for every story, sprint velocity tracked in Jira | Live dashboard connected + EC2 servers routing real traffic |
| Sprint 4 | 7 – 15 | Complete SRS (all sections), full UML suite, algorithm complexity analysis, Docker Compose, Locust load test, demo video, final submission package, Week 7 proposal submission | Final retrospective, release/v1.0.0 tag, RTM completed, submission checklist signed off | All deliverables submitted; demo rehearsed twice |

# 8.  Team Roles & Responsibilities

| Member | Role | Primary Responsibilities | SRS Contribution |
| --- | --- | --- | --- |
| Muhammad Mustafa | Backend Lead | FastAPI load balancer core, RR / LC / WRR algorithms, health checker, metrics DB (SQLAlchemy), EC2 deployment, Docker Compose setup | UML diagrams (all 4 types), Algorithm complexity analysis (§4) |
| Sahil Latif | Frontend Lead | React dashboard (5 components), WebSocket hook, algorithm comparison panel, AI prediction chart, control panel, README and demo video | SRS Sections 1–3, non-functional requirements, performance benchmarks |
| Ibad Ur Rehman | AI/ML + DevOps | Traffic generator, algorithm comparator, LSTM training and evaluation, smart router, CloudWatch feed, pytest unit tests, Locust load tests, Requirements Traceability Matrix | SRS Sections 4–6, RTM maintenance, load test report |

# 9.  Expected Outcomes & Success Criteria

At the conclusion of the project, the team expects to demonstrate the following measurable outcomes:

- Least Connections reduces average latency by at least 15% compared to Round Robin under burst traffic conditions (verified by t-test, p < 0.05).

- The LSTM model achieves MAPE < 15% on the held-out test set and outperforms the moving-average baseline on MAE.

- The full system sustains 500 concurrent simulated users with an error rate below 1% and p99 latency below 500 ms.

- The smart router successfully switches algorithm proactively in response to a predicted traffic spike in at least 3 out of 5 controlled test scenarios.

- The SRS document contains a minimum of 20 functional requirements; all linked to Jira stories and test cases in the RTM.

- The complete system launches with a single docker-compose up command and runs identically on any team member's machine.

# 9.  Conclusion

SmartBalance is a well-scoped, technically ambitious project that addresses a genuine systems engineering problem: intelligent, adaptive traffic distribution in a distributed computing environment. By combining classical algorithm design, concurrent simulation engineering, machine learning, and real-time web interfaces, the project provides comprehensive coverage of the Software Engineering principles required by the course.

The Agile/Scrum methodology, Jira-tracked backlog, GitFlow branching, and IEEE 830 SRS ensure that strong software engineering process — not just working code — is demonstrated throughout. The team is confident that SmartBalance will meet all rubric criteria and serve as a compelling, well-documented showcase of applied software engineering.

| Muhammad Mustafa; Backend Lead Signature: ___________ | Sahil Latif; Frontend Lead Signature: ___________ | Ibad Ur Rehman; AI/ML + DevOps Signature: ___________ |
| --- | --- | --- |